## Slide 1: Update on SalesForce DevOps for March 26th, 2021
Description
Key Risks, Issues and Barriers
Accomplishments
Roadmap
Date | Issue, Risk or Barrier | Mitigation plan
Q1 | Lack of SalesForce expertise within Platform Team. | Partnering with HSC and B2B segments to leverage Salesforce expertise on customizations required for integrating SecAPI, Grafeas & ServiceNow
Copado is the 100% Native DevOps Solution for Salesforce Customers running as a managed package on Salesforce, enabling customers to manage their end-to-end release management processes as well as compliance and testing automation requirements.
Few major initiatives in progress are:
Onboarding of CarePlus and CDO as new Orgs, within Humana governance Org
CRM Services adopting platform – Attempt #2
Certified Copado Pipelines for Release Management using GLAPI and ServiceNow
Standardization on key components across various Orgs
New Environment: CopadoTrn | CopadoDev rolled out
More than 95% of Copado Users are fully trained on platform
Platform upgraded to latest release Winter ’21
Health Checks in progress with various Salesforce Orgs using Copado, in partnership with Copado Program Architect
Milestone | Date | Status
New Dev & Training Environments | Q1 | Complete
Platform Upgrade Winter '21 | Q1 | Complete
Redefining access within Azure ADs for Copado users | Q1 | In Progress
Grafeas for Code Coverage ¦ SecAPI for Security scanning | Q2 | In Progress
GLAPI Integration - Certified Pipeline | Q2 | In Progress
Standardizations - Back Promotions, Code Coverage, CheckMarx Usage, Org Sync, Connection Behaviors | Q2 | To Start
SNOW Integration - Automated Change creation for Release | Q2 | To Start
TOSCA Integration | Q3 | To Start