The content of each hypercare package will be maintained in Jira using the CIMPRO Fixed Version.

Following the slot available for the Planning Hypercare phase :

- 31/Oct/24 - CIM-2024-WK43-HFD22 - Planning Hypercare Package - Deployed

- 31/Oct/24 - CIM-2024-WK44 - Planning Hypercare Package - Opened

- 07/Nov/24 - CIM-2024-WK45 - Planning Hypercare Package - Opened

- 05/Dec/24 - CIM-2024-WK49 - Planning Hypercare Package - Opened

- 12/Dec/24 - CIM-2024-WK50 - Planning Hypercare Package - Opened

Deployment Process :

- Each Tuesday at :

  - 06:00 CET - Project DevOps team will send an eMail to the Project Team to inform about the deploy of the Drop## in RD-Rel

  - 06:30 CET - Project Team will test in RD-Rel the content of the Drop##

  - 17:00 CET - Project Team will consolidate the list of the UserStory / Defect Fix to promote in the Drop## in INT-Rel

- Each Wednesday at :

  - 06:00 CET - Project DevOps team will send an eMail to the Project Team to inform about the deploy of the Drop## in INT-Rel

  - 06:30 CET - Project Team will test in INT-Rel the content of the Drop##

  - 16:00 CET - Project Team will consolidate the list of the UserStory / Defect Fix to promote in the Production package CIM-2024-WK##

  - 16:30 CET - Project DevOps Team will send an eMail to the Release Team with the list of Copado US to promote for the Production package CIM-2024-WK## in PreProd

  - 19:00 CET - The Release Team will deploy in PreProd the content of the Production package CIM-2024-WK##

- Each Thursday at :

  - 06:00 CET - Project DevOps team will send an eMail to the Project Team to inform about the deploy of the Drop##+1 in RD-Rel

  - 06:30 CET - Project Team will test in RD-Rel the content of the Drop##+1

  - 10:00 CET Project DevOps Team will send an eMail to the Release Team with the list of Copado US to promote for the Production package CIM-2024-WK##  in Production

  - 17:00 CET - Project Team will consolidate the list of the UserStory / Defect Fix to promote in the Drop##+1 in INT-Rel

  - 18:00 CET -  The Project DevOps Team will send an eMail to the business informing for the upcoming deploy of the Production package CIM-2024-WK##

  - 19:00 CET - The Release Team will deploy in Production the content of the Production package CIM-2024-WK##

  - 20:00 CET -  The Project DevOps Team will send an eMail to the business informing that the Production package CIM-2024-WK## was deployed

- Each Friday at :

  - 06:00 CET - Project DevOps team will send an eMail to the Project Team to inform about the deploy of the Drop##+1 in INT-Rel

  - 06:30 CET - Project Team will test in INT-Rel the content of the Drop##+1

  - 16:00 CET - Project Team will consolidate the list of the UserStory / Defect Fix to promote in the Production package CIM-2024-WK##+1